|  |  |  |  |
| --- | --- | --- | --- |
| Project Name | Project Summary | Date Submitted | Created By |
| Xtreme Wellness 005 | This project aims at creating a website for a gym based in the UK, they provide trainings on various workout routines, post op therapy sessions and a wellness store where they sell all types of gym apparatus, healthy food and drinks etc |  | Xtreme Wellness 005 team |

## Step 1. Project Deliverables(Requirements)

|  |  |
| --- | --- |
| Deliverable | Description |
| 1 | Build a website for Xtreme wellness gym that would provide trainings on various workout routines. |
| 2 | Build a website with functionalities for customers to schedule gym sessions |
| 3 | Build a website with the ability to manage customers subscription monthly, quarterly and annually. |
| 4 | Build a website with the ability to track customers activities when they sign in and out of gym sessions |
| 5 | Build a website with a functionality for customers to input their health profile after registration |
|  |  |

## Step 2. Out of Scope

|  |  |
| --- | --- |
| This project **will NOT accomplish or include** the following: | This project won't focus on the wellness store. |

## Step 3. Project Assumptions

Please list any project factors that will be considered to be true, real, or certain. Assumptions generally involve a certain degree of risk.

|  |  |
| --- | --- |
| s/n | Assumption |
| 1 | Customers sign in physically before each gym session. |
| 2 | Customers pay physically for each gym session prior to training. |
| 3 | Funding will be available upon request |

## Step 4. Project Constraints

|  |  |
| --- | --- |
| Project Start Date | 11th July 2022 |
| Launch/Go-Live Date |  |
| Project End Date | October 20th, 2022 |
| List any hard deadline(s) | 12 weeks |
| List other dates/descriptions of key milestones |  |
| Budget constraints (Enter information about project budget limitations) | 65,000 pounds |
| Quality or performance constraints (Enter any other requirements for the functionality, performance, or quality of the project) | An easy to navigate/user friendly website. |
| Equipment/personnel Constraints (Enter any constraints regarding equipment or people that will impact the project) | Access to getting more background details from the gym. |

## Step 5.Approvals

|  |  |  |  |
| --- | --- | --- | --- |
| S/N | Role of Approver | Submitted for Approval on: | Approval Received on: |
| 1. | Program Manager | July 20th, 2022 |  |
|  |  |  |  |

Attach any additional documentation.

Office Use Only: